MANGALAYAN

Quick Commerce
Marketplace Launch

ONBOARDING • CATALOGUE • GO-LIVE • ONGOING MANAGEMENT

A structured service proposal for onboarding your products across leading quick-commerce marketplaces and establishing a reliable digital sales presence.

| PLATFORMS | SERVICE MODEL |
| --- | --- |

| Zepto • Blinkit • Swiggy Instamart + other agreed platforms | One-time onboarding + optional monthly management |
| --- | --- |

# 1. What We Will Handle

Mangalayan will manage the operational process required to prepare, submit and launch your products on selected quick-commerce marketplaces. The objective is to take the work from documentation and catalogue preparation through platform submission, corrections, approval coordination and go-live verification.

| 01 DOCUMENTATION Collect, organize and review the business, brand and product information required for onboarding. | 02 CATALOGUE Convert product information into structured, marketplace-ready SKU data and content. |
| --- | --- |
| 03 ONBOARDING Create/assist with seller onboarding, submit documentation and upload catalogue information. | 04 GO-LIVE Validate listings after approval and coordinate corrections for launch readiness. |

# 2. Platforms

Initial scope can cover:

Zepto

Blinkit

Swiggy Instamart

Other agreed quick-commerce / marketplace platforms

Final platform coverage will be confirmed before work begins. Platform approval, commercial terms and availability are controlled by the respective marketplace.

# 3. Detailed Scope of Work

| WORKSTREAM | DELIVERABLES |
| --- | --- |
| Business & Brand Setup | GST/PAN and business information review; bank details; brand authorization/trademark information where applicable; seller account information; documentation checklist. |
| Product Data Preparation | SKU master; product titles; descriptions; categories; variants; pack sizes; MRP/selling price; HSN/GST; dimensions/weight; product attributes. |
| Creative & Listing Assets | Review of supplied product images; basic marketplace image readiness checks; naming and organization of assets; identification of missing/incorrect assets. |
| Platform Onboarding | Seller registration/assistance; business verification; documentation submission; brand/catalogue submission; SKU upload; platform-specific fields. |
| Corrections & Follow-up | Track onboarding status; identify rejected/missing information; coordinate corrections; resubmit where required; follow up through the platform process. |
| Go-Live Verification | Check live status; product title/content; images; price; availability/status; SKU visibility; identify launch issues and coordinate fixes. |
| Handover | Final onboarding status; submitted SKU/catalogue information; outstanding items, if any; credentials/access remain with the client. |

# 4. End-to-End Process

| 01 | Discovery & Requirements Understand the brand, product range, target platforms and current readiness. |
| --- | --- |

| 02 | Document Collection Collect required business, brand, banking and product documentation. |
| --- | --- |

| 03 | Catalogue Build Prepare the master SKU data and platform-ready product information. |
| --- | --- |

| 04 | Platform Submission Complete onboarding and submit seller, brand and product information. |
| --- | --- |

| 05 | Review & Corrections Track platform feedback, correct issues and resubmit where required. |
| --- | --- |

| 06 | Approval & Go-Live Coordinate approval and verify listings once products become available. |
| --- | --- |

| 07 | Handover / Management Share status and transition into optional monthly marketplace management. |
| --- | --- |

# 5. Catalogue & SKU Scope

The onboarding fee will be based on the number of products/SKUs and platforms. A fixed SKU allowance will be agreed before commencement so the scope remains transparent.

| SCOPE ITEM | BASE SCOPE | ADDITIONAL |
| --- | --- | --- |
| Product/SKU catalogue | Up to agreed SKU count | Quoted per additional SKU |
| Platforms | Up to agreed platform count | Quoted per additional platform |
| Revisions/corrections | Reasonable onboarding corrections | Major rework quoted separately |

# 6. Optional Ongoing Marketplace Management

Once products are live, Mangalayan can continue as the marketplace operations partner on a monthly basis.

Catalogue and SKU updates

Price and product-information updates

Availability / listing-status monitoring

Coordination for listing issues and corrections

New SKU additions

Platform communication and follow-ups

Basic marketplace performance tracking

Monthly status/performance reporting

Coordination of agreed promotions and offers

Monthly management is quoted separately based on SKU volume, number of platforms, update frequency and operational workload.

# 7. Client Responsibilities

Provide accurate and complete business, tax, banking and brand documentation.

Provide correct product information, pricing, inventory information and product images.

Provide access/authorization required for seller accounts and platform onboarding.

Approve catalogue content and commercial information before submission.

Maintain sufficient inventory and fulfilment readiness after products go live.

Make payments for marketplace commissions, advertising, promotions, logistics and other platform charges directly to the relevant platform.

# 8. Important Scope Conditions

| Marketplace Approval | Final approval, listing eligibility, store availability, category acceptance and go-live decisions are controlled by each marketplace. Mangalayan manages the process but cannot guarantee approval. |
| --- | --- |
| Marketplace Charges | Platform commissions, advertising budgets, promotional charges, fulfilment/logistics fees, taxes and other marketplace charges are excluded from Mangalayan's service fee. |
| Content & Photography | Professional photography, product videography, packaging redesign and major creative production are excluded unless specifically added to the scope. |
| SKU Limits | Pricing is based on the agreed SKU count. Large or ongoing catalogue additions will be quoted separately. |
| Access & Credentials | Seller accounts remain owned by the client. Mangalayan uses access only to perform the agreed services. |
| Third-Party Delays | Timelines may change due to marketplace verification, technical issues, documentation queries or other third-party dependencies. |

# 9. Commercial Structure

The commercial proposal will be finalized after confirming the exact number of platforms, SKUs, catalogue readiness and expected management workload.

| SERVICE | COMMERCIAL MODEL |
| --- | --- |
| Marketplace Onboarding | One-time project fee |
| Additional SKUs / Platforms | Quoted according to final scope |
| Ongoing Marketplace Management | Optional monthly retainer |
| Paid Ads / Platform Spend | Client-funded; separate from service fee |

# 10. Next Steps

Confirm the platforms to be onboarded.

Share the product/SKU list and available product assets.

Complete the documentation checklist.

Confirm scope and commercial proposal.

Begin catalogue preparation and platform onboarding.